Final Project – National Investigation Unit,
Scenario 3 – Suspect flees the scene.

Daryl Bishop, Ryan Donaghue, Danny Martin, Samuel Knapp, Katie Barrett & Lily Finnegan-Hutchinson.

Project brief:

In your team of 5-6 people implement a minimum of one of the three scenarios presented.
As well as the implementation, your team will be responsible for:

- generating a backlog from the brief.
- And liaising with your appointed product owner, to validate any assumptions and answer any questions.

The implementation of the scenarios will encompass all of the technologies learned during the training to date, both programming and Devops, and may require some additional self guided learning.

The technologies we used in this project:

- Project Management: Jira Scrum board
- Version Control: Git
- CI Server: Jenkins
- Cloud Server: AWS EC2
- Database Server: AWS RDS
- Containerisation: Docker Swarm
- Reverse Proxy: NGINX

Scenario 3 – Suspect flees the scene.

Background

Sophie, your customer, works at the National Investigation Unit and has been building a relationship with a third-party provider (pseudonym REDSHIFT). Redshift specialises in gathering call records, financial transactions, and Automatic Number Plate Recognition (ANPR) sightings.

Scenario 3 – Suspect flees the scene

An officer has spotted a suspect fleeing the scene of an incident in a car. They have reported back with the car’s number plate. The investigation now need to search on car registration to work out:

- Who the suspect was?
- Where else have they been?

Project Management/Version Control:

Risk Assessment:

As part of our initial design phase we generated a risk assessment to analyse the potential risks to our project and determine control measures that we could implement to mitigate these factors. Our finding influenced our applications design and structure, and assisted us in prioritising our issues and epics within our Jira board.

Insert - Image Risk Assessment

To ensure we continued to use of the risk assessment throughout the project, we created an incident report which we filled out daily. By reanalysing the risks on a daily basis we were better able to make quick adjustments to our working style and reduce any adverse impact on our final product. For example, when a medical incident left us a team member down, to minimise the disruption to the workflow, we ensured the work was redistributed and that regular Git pushes with smart commits were made, making it easier for any returning team member to understand the projects progress and integrate into the current workflow state.

Insert - Image Incident Report

To further utilise our risk assessment, we placed in into a risk matrix on Jira. This enabled us to better visualise the risk prioritisation and where our measure controls needed to be more stringent.

Insert – Image Risk Matrix

Jira/Git:

As part of the design phase we created a shared Jira board modelled as a Scrum board, and populated it with the following epics:

- Devops
- Map/Location Data
- Documentation
- Information Cards/Profiles
- Database
- Testing
- Users

Which we then populated with their related issues. We created five GitHub repository (Group3-supplementary, Group3-Terraform, Group3-Backend, Group3-Frontend, Group3-NGINX) the latter three of which we connected to our Jira board. This enabled us to make smart commits throughout the project, ensuring each team members progress was clear to the wider group.

Insert – Image Jira board – epics and issues

The regular smart commits also enabled us to identify what adjustments or additions were made with each Git push. Which would be vital when managing branches and the differences between versions of the project.

Insert – Image SMART COMMITS

By prioritising our epics and assigning story points to our issues (which was influenced by our risk assessment and risk matrix), we were better able to manage our time. Likewise linking child issues made us aware of the order the work needed to be completed in in order to cause the least disruption to the application workflow.

Insert – Image Jira board – child issues, do, doing, done

We split our project into two sprints, with the focus on the first sprint being to produce an MVP with strong security, and the second sprint to develop our project into a finer application.

We used Jira's built in reports to assess our efficiency and sprint allocations. Our sprint’s burn-down chart on week one, day one followed the guideline reasonably well. However as the project progressed (and we created additional issues and child issues) we found that we deviated from the guideline more with each day. We determined more practise within the industry would better enable us to allocate more realistic story points, and populate the Jira board with the majority of the issues at the beginning of the project, factors which we identified as the main cause of the deviations from the guideline.

Insert – Image sprint burn-down chart

We used a feature branch model, with a branch naming convention linked to our Jira epics/issues. This enabled each member of the team to work on different sections of our project simultaneously, whilst protecting the main source code base. By implementing branch protection rules on our repositories, which enforced two peer reviews on all push request made, ensured all code was correct before approval.

Insert – peer review – branch protection rules

Data Structure Planning:

Another part of our initial design phase was to determine which data we needed from the tables we were provided with, to meet the application MVP. To ensure all team members knew what data we would be using, we created a diagram to highlight the tables, the specific data fields, and any foreign keys. The diagram also identified the relationship between the graphs (many-to-many, one-to-many, etc).

Insert – table/data structure image

Similarly a table was produced to outline all the table and data field names and their type, for example, Table name: vehicle_registration, data field name: Forenames, type: VARCHAR(50).

Insert – create table SQL image

Both documents were created to standardise data usage, naming and type conventions, in an attempt to minimise merge conflicts.

Cloud Infrastructure:

Build-Test-Deploy:
CI Server/Containerisation

We implemented a webhook between our GitHub repositories (specifically Group3-Backend, Group3-Frontend, Group3-NGINX) and Jenkins, to enable us to automate and perform rolling updates triggered by pushes to main.

Insert – webook image x2 (Git an jenkins image)